Revised General Plan:

- Phase A: CNN Development

Goal: Create and train a robust animal classification model

a. Dataset Preparation:

  - Download Kaggle Animals Dataset (700MB)

  - Extract and organize 10 animal classes:

    - antelope, bear, elephant, jellyfish, mouse

    - turtle, penguin, ladybugs, leopard, lion

  - Preprocess images:

    - Resize to 224x224 (MobileNetV2 standard)

    - Normalize pixel values

    - Setup data augmentation

  - Split data (80/10/10):

    - Training set

    - Validation set

    - Test set

b. Model Development:

  - Implement MobileNetV2 architecture

  - Initialize with random weights (no pre-training)

  - Configure output for 10 classes

  - Setup training pipeline

c. Training & Testing:

  - Parameter experimentation:

    - Learning rates

    - Batch sizes

    - Number of epochs

    - Optimizers

  - Monitor and document:

    - Training/validation accuracy

    - Loss curves

    - Per-class performance

  - Save best performing model

- Phase B: Unity Implementation

Goal: Create a functional demo application

a. Project Setup:

  - Create new Unity project

  - Import required packages:

    - ML model support

    - UI elements (TextMeshPro)

  - Setup basic project structure

b. Core Features:

  - Image Input System:

    - Inspector-based image field

    - Upload/Scan button

    - Basic image processing

  - Model Integration:

    - Load trained model

    - Setup inference pipeline

    - Process results

  - Result Display:

    - Animal name

    - Confidence score

    - Error handling

c. Testing & Documentation:

  - Test various images

  - Document performance

  - Create user guide

- Deliverables Preparation

Goal: Complete documentation of process and results

a. Jupyter Notebook:

  - Dataset preparation code

  - Model implementation

  - Training process

  - Results and analysis

  - Clear markdown documentation

b. Summary Report:

  - Parameter testing results:

    - Architecture details

    - Learning rates tested

    - Batch sizes tested

    - Number of epochs

  - Performance metrics:

    - Final accuracy

    - Loss curves

    - Confusion matrix

  - Unity implementation details

  - Future recommendations

This revised plan focuses on:

- Meeting all assignment requirements

- Efficient development process

- Clear documentation

- Easy transition to future phases